**Agile: Retrospective**

**What went well?**

* Great teamwork and collaboration.
* Effective communication.
* The team worked in parallel on multiple tasks and finished all of them.

**What didn’t?**

* Several unplanned issues came up in UAT (User Acceptance Testing).
* Testing took longer than anticipated.

**What could we do differently?**

* Automate testing to reduce cycle time.
* Define additional resources for the project.